Project Plan

|  |  |
| --- | --- |
| Task | Time Alloted |
| Planning   * ERD * User Stories * Database Design * Wireframing | 8 Hours |
| Setting Up   * Creating Git Repository * Creating New Rails Application * Installing Devise * Deploy to Heroku to look for errors | 4 Hours |
| Implementing Image Uploads   * Adding Carrierwave * Finding a way to upload images online * Finding a gem to resize images * Making it Heroku deployable * Find a file storage option | 12 Hours |
| Creating Links   * Creating pages and displaying content * Adjusting the controller logic | 3 Hours |
| Implementing Stripe   * Creating a stripe account * Adjusting Code to implement stripe * Process Payments * Create Sellers * Edit Profile Page | 17 Hours |
| Implementing Mailgun   * Creating an email account * Configuring Mailgun Gem * Sending an email after transaction * Deploying to Heroku | 8 Hours |
| Admin Dashboard   * Installing Administrate * Adding a link to the dashboard | 3 Hours |
| Creating User Messaging   * Creating controllers and models * Creating users to test messages * Implementing to code * Adding a Mailbox | 4 Hours |